SIMATS ENGINEERING

Saveetha Institute of Medical and Technical Sciences

Chennai-602105

AI-Powered Smart Classroom Monitoring and Learning Analytics Platform.

ASSESSMENT TOOL 2

Submitted in the partial fulfilment for the Course of

CSA1012-SOFTWARE ENGINEERING

to the award of the degree of

BACHELOR OF ENGINEERING

IN

CS AND BIOSCIENCE

Submitted by

G AAMNA KHAN(192371084)

Under the Supervision of

ANITADAVAMANI

INDEX PAGE

| S.No | Topic | Page No. |
| --- | --- | --- |
| 1 | Industry Context & Problem Statement | 1 |
| 2 | Project Vision and Stakeholders | 2 |
| 2.1 | Project Vision | 2 |
| 2.2 | Project Objectives | 2 |
| 2.3 | Key Stakeholders | 3 |
| 3 | Epics and User Stories | 4 |
| 4 | Acceptance Criteria | 7 |
| 5 | Product Backlog Prioritization | 9 |
| 6 | Sprint Backlog (Sprint 1) | 10 |
| 7 | Story Point Estimation | 12 |
| 8 | Sprint Goal and Expected Deliverables | 13 |
| 8.1 | Sprint Goal | 13 |
| 8.2 | Expected Sprint Deliverables | 13 |

# INTRODUCTION

Educational institutions increasingly depend on digital learning environments, hybrid classrooms, and online assessments, yet instructors often lack real-time visibility into student engagement, attendance, participation, and learning outcomes. Existing Learning Management Systems focus primarily on content delivery rather than actionable analytics. This project proposes an AI-powered Smart Classroom Monitoring and Learning Analytics Platform that continuously collects attendance, participation, learning activity, and assessment data from both physical and virtual classrooms, analyses learning behaviour, predicts academic risk, recommends personalized interventions, notifies faculty advisors, and generates institutional analytics dashboards — while ensuring data privacy, scalability, and secure data management across departments

1. Project Vision and Stakeholders

## 1.1 Project Vision

To empower educational institutions with an AI-driven monitoring and analytics ecosystem that converts fragmented classroom signals — attendance, participation, and assessment data — into timely, actionable insights. The platform will help instructors teach more effectively, help faculty advisors intervene early for at-risk students, and help institutional leadership make data-driven decisions, ultimately improving engagement, academic performance, and retention across both physical and virtual classrooms.

## 1.2 Project Objectives

- Automate classroom attendance capture across physical (AI-based recognition) and virtual (login/activity tracking) sessions.

- Continuously analyse student engagement and participation during live and recorded sessions.

- Track individual and cohort-level learning progress over time.

- Predict academic performance and flag at-risk students using machine learning models.

- Notify faculty advisors proactively with actionable, data-backed recommendations.

- Generate real-time institutional learning analytics dashboards for multiple departments.

- Support personalized learning paths and content recommendations based on individual performance gaps.

- Ensure data privacy, role-based access control, and scalability across the institution.

## 1.3 Key Stakeholders

| Stakeholder | Role / Interest in the Project |
| --- | --- |
| Students | Primary end-users whose attendance, engagement, and performance data are captured; consumers of personalized learning recommendations. |
| Faculty / Instructors | Use real-time engagement insights to adapt teaching; monitor classroom participation and assessment performance. |
| Faculty Advisors / Mentors | Receive risk alerts and intervention recommendations for mentee students; act as the primary point of student support. |
| Academic Administrators / HoDs | Monitor department-level attendance, performance, and risk trends; allocate academic support resources. |
| Institution Leadership / Management | Use consolidated institutional dashboards for strategic planning, accreditation, and quality improvement. |
| IT & Data Privacy Officer | Ensure secure data storage, encryption, access control, and compliance with data protection policies. |
| Parents / Guardians (Optional) | Receive periodic updates on at-risk notifications where institutional policy permits. |
| LMS Integration Team | Ensure seamless data exchange between the platform and existing Learning Management Systems. |
| Development & Data Science Team | Design, build, and maintain the AI/ML models, dashboards, and platform infrastructure. |

# 2. Epics and User Stories

The product requirements have been decomposed into eight Epics, each broken down into well-structured user stories following the Agile format: “As a <user>, I want <feature>, so that <benefit>.”

## Epic 1: Automated Attendance Monitoring

- US-01: As a faculty member, I want the system to automatically mark attendance using facial recognition in physical classrooms, so that I do not have to spend class time on manual roll calls.

- US-02: As a student attending a virtual class, I want my attendance to be logged automatically based on login and active session time, so that my participation is recorded accurately without manual check-in.

- US-03: As an academic administrator, I want consolidated attendance reports across departments, so that I can monitor institution-wide attendance trends.

## Epic 2: Student Engagement & Participation Analytics

- US-04: As a faculty member, I want real-time engagement scores during a live session based on participation, questions, and quiz responses, so that I can adapt my teaching approach immediately.

- US-05: As an instructor, I want to track participation patterns of individual students across the semester, so that I can identify consistently disengaged learners.

- US-06: As a student, I want to view my own engagement metrics, so that I can self-reflect and improve my classroom participation.

## Epic 3: Learning Progress Tracking

- US-07: As a faculty advisor, I want to track a student's assessment performance and assignment completion over time, so that I can gauge their learning trajectory.

- US-08: As an instructor, I want to compare a student's current performance against past performance and the class average, so that I can identify improvement or decline early.

## Epic 4: Academic Risk Prediction & Early Warning

- US-09: As a faculty advisor, I want the platform to predict students at risk of academic failure using attendance, engagement, and assessment data, so that I can intervene before it is too late.

- US-10: As an academic administrator, I want a weekly-updated risk classification list (low/medium/high), so that I can prioritize institutional support resources.

## Epic 5: Faculty Advisor Notification & Intervention

- US-11: As a faculty advisor, I want automated alerts when a mentee is flagged as at-risk, so that I can reach out to the student promptly.

- US-12: As a faculty advisor, I want the system to suggest personalized interventions (tutoring, counselling referral, peer mentoring) for at-risk students, so that I can act on data-driven recommendations rather than guesswork.

## Epic 6: Institutional Learning Analytics Dashboard

- US-13: As an academic administrator, I want a dashboard summarizing attendance, engagement, and performance trends across departments, so that I can support institutional planning decisions.

- US-14: As institution leadership, I want to export analytics reports in standard formats (PDF/Excel), so that I can present them during accreditation and review meetings.

## Epic 7: Personalized Learning Recommendations

- US-15: As a student, I want to receive personalized study material and practice recommendations based on my learning gaps, so that I can improve in specific weak areas.

- US-16: As an instructor, I want the system to suggest differentiated content for students at different performance levels, so that I can support diverse learners within the same classroom.

## Epic 8: Data Privacy & Security Management

- US-17: As a data privacy officer, I want all student data encrypted and access-controlled by role, so that sensitive academic information is protected from unauthorized access.

- US-18: As a student, I want to know how my classroom monitoring data is collected, used, and stored, so that I can trust the platform with my personal information.

# 3. Acceptance Criteria

Acceptance criteria for the high-priority user stories selected for Sprint 1 are defined below using the Given–When–Then format.

| User Story | Acceptance Criteria (Given – When – Then) |
| --- | --- |
| US-01 Attendance (Physical) | Given a student is enrolled in a course and enters the classroom, When the camera-based recognition module detects and matches the student's face within the first 10 minutes of class, Then the system marks the student present and logs the timestamp in the attendance record. |
| US-02 Attendance (Virtual) | Given a student joins a virtual class session, When the student remains actively logged in for at least 75% of the session duration, Then the system marks the student present; otherwise the student is marked partially present with the exact duration logged. |
| US-04 Real-time Engagement | Given a live classroom session is in progress, When students respond to polls, quizzes, or participation prompts, Then the system updates and displays a live engagement score to the instructor within 5 seconds of each response. |
| US-09 Risk Prediction | Given a student's attendance, engagement, and assessment data for the current term, When the prediction model runs its scheduled weekly analysis, Then the system classifies the student into a Low, Medium, or High academic-risk category with a confidence score. |
| US-11 Advisor Notification | Given a student is newly classified as High Risk, When the risk classification is confirmed, Then the system sends an automated notification (email/app) to the assigned faculty advisor within 1 hour, including the reason for the flag. |
| US-13 Analytics Dashboard | Given an academic administrator logs into the dashboard, When they select a department and date range, Then the system displays attendance, engagement, and performance trends as charts, updated no later than the previous day's data. |
| US-15 Personalized Recommendations | Given a student has completed an assessment, When the system detects a performance gap in a specific topic, Then the system recommends targeted study material or practice exercises for that topic within the student's dashboard. |
| US-17 Data Security | Given student data is stored in the platform, When any user attempts to access student records, Then the system enforces role-based access control and encrypts all personally identifiable data at rest and in transit. |

# 4. Product Backlog Prioritization

The product backlog below is prioritized using the MoSCoW technique, considering business value, dependency on foundational features (e.g., attendance data feeding engagement and risk models), and stakeholder needs.

| ID | User Story | Priority | Business Value | Dependency |
| --- | --- | --- | --- | --- |
| US-01 | Automated physical attendance | Must Have | High | None (foundational) |
| US-02 | Automated virtual attendance | Must Have | High | None (foundational) |
| US-04 | Real-time engagement scoring | Must Have | High | Depends on US-01/02 |
| US-05 | Participation pattern tracking | Should Have | Medium | Depends on US-04 |
| US-07 | Learning progress tracking | Must Have | High | Assessment data feed |
| US-09 | Academic risk prediction | Must Have | High | Depends on US-01,04,07 |
| US-11 | Advisor risk notification | Must Have | High | Depends on US-09 |
| US-12 | Personalized intervention suggestions | Should Have | Medium | Depends on US-09,11 |
| US-13 | Institutional analytics dashboard | Should Have | High | Depends on US-01,04,07,09 |
| US-03 | Consolidated attendance reports | Should Have | Medium | Depends on US-01,02 |
| US-10 | Weekly risk classification list | Should Have | Medium | Depends on US-09 |
| US-06 | Student self-view engagement | Could Have | Low | Depends on US-04 |
| US-08 | Performance comparison view | Could Have | Medium | Depends on US-07 |
| US-15 | Personalized study recommendations | Could Have | Medium | Depends on US-07 |
| US-16 | Differentiated content suggestions | Could Have | Low | Depends on US-15 |
| US-14 | Exportable analytics reports | Could Have | Low | Depends on US-13 |
| US-17 | Role-based data security | Must Have | High | Cross-cutting, required from Sprint 1 |
| US-18 | Data usage transparency notice | Should Have | Medium | Cross-cutting |

# 5. Sprint Backlog (Sprint 1)

Based on priority and business value, the following “Must Have” stories (plus the cross-cutting security story) are selected for Sprint 1, a two-week sprint. Each story is broken down into actionable development tasks.

| User Story | Development Tasks |
| --- | --- |
| US-01 Physical Attendance | 1. Set up classroom camera feed integration. 2. Train/integrate facial-recognition model for student matching. 3. Build attendance-logging service with timestamps. 4. Create instructor-facing attendance correction UI. 5. Unit test recognition accuracy on sample dataset. |
| US-02 Virtual Attendance | 1. Integrate with virtual classroom/LMS session API. 2. Build activity-tracking logic (login duration, idle detection). 3. Implement attendance status calculation (present/partial/absent). 4. Store virtual attendance records in the central database. |
| US-04 Real-time Engagement | 1. Design engagement-score calculation logic (polls, chat, quiz responses). 2. Build real-time data pipeline from classroom events to scoring engine. 3. Develop instructor live-engagement widget/UI. 4. Test latency to ensure updates within 5 seconds. |
| US-07 Learning Progress Tracking | 1. Integrate assessment and assignment data sources. 2. Build progress-tracking data model (per student, per course). 3. Create trend visualization for advisors and instructors. 4. Validate data accuracy against gradebook records. |
| US-09 Risk Prediction | 1. Collect and preprocess attendance, engagement, and performance features. 2. Train baseline ML classification model (Low/Medium/High risk). 3. Build weekly batch-prediction pipeline. 4. Validate model accuracy and set confidence thresholds. |
| US-11 Advisor Notification | 1. Design notification service (email/in-app). 2. Map students to assigned faculty advisors. 3. Trigger notification workflow on new High-Risk classification. 4. Test notification delivery time (within 1 hour SLA). |
| US-17 Data Security | 1. Define role-based access control (RBAC) matrix. 2. Implement encryption at rest and in transit for student data. 3. Configure authentication and audit logging. 4. Conduct a basic security review of Sprint 1 modules. |

# 6. Story Point Estimation

Story points were assigned using Planning Poker with the Fibonacci sequence (1, 2, 3, 5, 8, 13), reflecting relative complexity, effort, and uncertainty rather than exact hours.

| User Story | Story Points | Justification |
| --- | --- | --- |
| US-01 – Physical Attendance | 8 | High complexity due to facial-recognition model integration, hardware dependency (cameras), and accuracy testing across varied classroom lighting conditions. |
| US-02 – Virtual Attendance | 5 | Moderate complexity; depends on LMS/video-conferencing API integration and activity-tracking logic, but no ML component. |
| US-04 – Real-time Engagement | 8 | High complexity: requires a real-time data pipeline, low-latency scoring engine, and live UI updates during active sessions. |
| US-07 – Learning Progress Tracking | 5 | Moderate effort; mainly data integration and trend visualization, with well-defined assessment data sources. |
| US-09 – Risk Prediction | 13 | Highest complexity: involves feature engineering across multiple data sources, ML model training/validation, and accuracy tuning. |
| US-11 – Advisor Notification | 3 | Low-to-moderate effort; mainly workflow and notification-service logic once risk classification output is available. |
| US-17 – Data Security | 5 | Moderate, cross-cutting effort covering RBAC, encryption, and audit logging applied across all Sprint 1 modules. |

Total Sprint 1 Story Points: 47

# 7. Sprint Goal and Expected Deliverables

## 7.1 Sprint Goal

By the end of Sprint 1, deliver a working foundation of the Smart Classroom Monitoring Platform that can automatically capture attendance from physical and virtual classrooms, compute real-time engagement scores, track learning progress, predict academic risk, and notify faculty advisors of at-risk students — all secured through role-based access control — so that instructors and advisors can begin acting on real classroom data from Sprint 2 onward.

## 7.2 Expected Sprint Deliverables

- A functioning automated attendance module for both physical (facial recognition) and virtual (activity-based) classrooms.

- A real-time engagement-scoring dashboard visible to instructors during live sessions.

- A learning progress tracking module integrated with assessment and assignment data.

- A baseline academic risk-prediction model classifying students into Low/Medium/High risk categories.

- An automated advisor notification system for High-Risk student alerts.

- A role-based access control and data encryption layer securing all Sprint 1 modules.

- A demo-ready increment presented at the Sprint Review, along with a retrospective identifying improvements for Sprint 2 (which will focus on personalized interventions, institutional dashboards, and personalized learning recommendations).